Weekly Supervisor Log — Click2Eat Project

| Project Title | Click2Eat: Cafeteria Pre-order System |
| --- | --- |
| Team Members | Shulabh Shrestha, Aishwarya Prashant, Saistha Pradhan |
| Date | 2026-05-03 |
| Week Number | 1 |
| Responsibilities | - Define a file structure for the project - Push all the files to GitHub for collaboration - Prepare for Title defense |
| Activities |  |
| Shulabh | Completed - Creation of Title Defense Slides - Title Discussion and Brainstorming |
| Aishwarya | Completed - Assist in making Title Defense Slide, determining Literature Review and Methodology |
| Saistha | Completed - Assist in making Title Defense Slides, determining objectives and scope |
| Observations |  |
| - Understood basic structure about the project - Understood implementation of GitHub through push and pull |  |
| Plan for Next Week |  |
| Plan for Next Week | 1. Creation of presentation slides for Proposal Defense 2. Creation of proposal defense documentation 3. Creation of figma framework 4. Creation of ER Diagram for basic database structure 5. Creation of activity diagram 6. Creation of use case diagram |
| Performance Appraisal |  |
| Appraisal by Supervisor |  |
| Supervisor's Approval Name: Anish Dhamala Signature: ___________________________ |  |

Weekly Supervisor Log — Click2Eat Project

| Project Title | Click2Eat: Cafeteria Pre-order System |
| --- | --- |
| Team Members | Shulabh Shrestha, Aishwarya Prashant, Saistha Pradhan |
| Date | 2026-05-10 |
| Week Number | 2 |
| Responsibilities | - Creating a clear, easy to read UML Diagrams - Completion of Documentation and presentation for Proposal Defense |
| Activities |  |
| Shulabh | Completed - Creation of Activity and Sequence diagrams - Creation of Project Defense Slides - Determined objectives and scopes |
| Aishwarya | Completed - Creation of Use case diagrams - Created Proposal defense Documentation - Researched google scholar for references |
| Saistha | Completed - Created ER Diagram - Assisted creating proposal defense documentation |
| Observations |  |
| - Better understanding of project’s internal working through designing - Understanding of how project will be carried out |  |
| Plan for Next Week |  |
| Plan for Next Week | - Review Documentation and presentation for project defense - Final Review of ER diagram - Database definition and creating tables - Landing page |
| Performance Appraisal |  |
| Appraisal by Supervisor |  |
| Supervisor's Approval Name: Anish Dhamala Signature: ___________________________ |  |

Weekly Supervisor Log — Click2Eat Project

| Project Title | Click2Eat: Cafeteria Pre-order System |
| --- | --- |
| Team Members | Shulabh Shrestha, Aishwarya Prashant, Saistha Pradhan |
| Date | 2026-05-17 |
| Week Number | 3 |
| Responsibilities | - Making sure documentation and presentation fits to the liking of proposal defense - Creating Landing page and initial database definition with table structures |
| Activities |  |
| Shulabh | Completed - Database definition with table structure - Divided slides among group members to be presented |
| Aishwarya | Completed - Made corrections to spelling errors in presentation slides - Created Landing page |
| Saistha | Completed - Created a basic include header for landing page - Corrected spacings in Documentation |
| Observations |  |
| - Better understanding of documentation and presentation format - Revised Basic DBMS Coding for definition of structures |  |
| Plan for Next Week |  |
| Plan for Next Week | - Initiate coding and work on login page, logging in should work based on roles - Create a basic ‘admin’ user with ‘123’ hashed password for demo - Header should be changed based on user role, such as, admin must have a distinct side bar compared to other user roles - Only make it so that only admin can add users i.e register user should only be done by admin, they can also register based on roles. |
| Performance Appraisal |  |
| Appraisal by Supervisor |  |
| Supervisor's Approval Name: Anish Dhamala Signature: ___________________________ |  |

Weekly Supervisor Log — Click2Eat Project

| Project Title | Click2Eat: Cafeteria Pre-order System |
| --- | --- |
| Team Members | Shulabh Shrestha, Aishwarya Prashant, Saistha Pradhan |
| Date | 2026-05-24 |
| Week Number | 4 |
| Responsibilities | - Ensuring users are logged in based on roles - Ensuring the header changes when user is logged in based on roles - Ensuring only admin can register users to ensure not anyone can use the system |
| Activities |  |
| Shulabh | Completed - Created a header that changes based on user roles and whether they are logged in or not - Added Admin Side panel |
| Aishwarya | Completed - Created a demo user admin and student to test role based log in - Created log in page which works with roles |
| Saistha | Completed - Created Register page inside admin dashboard - Ensure only admin can register user, and they can register users of all roles |
| Observations |  |
| - Understanding of sessions and cookies - Understanding of global include files |  |
| Plan for Next Week |  |
| Plan for Next Week | - Admin ‘Add Menu’ page for them to add menu items easily - Users Menu Page - Make it possible for user’s header to display current balance - Fix CSS Styling in all pages |
| Performance Appraisal |  |
| Appraisal by Supervisor |  |
| Supervisor's Approval Name: Anish Dhamala Signature: ___________________________ |  |

Weekly Supervisor Log — Click2Eat Project

| Project Title | Click2Eat: Cafeteria Pre-order System |
| --- | --- |
| Team Members | Shulabh Shrestha, Aishwarya Prashant, Saistha Pradhan |
| Date | 2026-05-31 |
| Week Number | 5 |
| Responsibilities | - Ensure Admin can add items to the menu - Ensure users can view menu page - Ensure users can see their balance - Ensure CSS Style is good |
| Activities |  |
| Shulabh | Completed - Users Menu page for students and faculty to view menu items |
| Aishwarya | Completed - Made CSS viable in all pages In progress - Students and faculty can view their current balance |
| Saistha | Completed - Admin can add items to the menu |
| Observations |  |
| - Understanding of Create and Read operation in PHP - Better understanding of CSS |  |
| Plan for Next Week |  |
| Plan for Next Week | - Admin should be able to ‘Manage Users’ - Admin should be able to add and edit ‘Opening time’ - Admin should be able to ‘Recharge Balance’ for users - Admin should be able to change stock of menu items |
| Performance Appraisal |  |
| Appraisal by Supervisor |  |
| Supervisor's Approval Name: Anish Dhamala Signature: ___________________________ |  |

Weekly Supervisor Log — Click2Eat Project

| Project Title | Click2Eat: Cafeteria Pre-order System |
| --- | --- |
| Team Members | Shulabh Shrestha, Aishwarya Prashant, Saistha Pradhan |
| Date | 2026-06-08 |
| Week Number | 6 |
| Responsibilities | - Ensure admin to be able to ‘Manage Users’ and stock menu items - Ensure Admin’s ability to ‘refund’ - Ensure admin can set valid opening time |
| Activities |  |
| Shulabh | Completed - Admin is able to manage stock of menu items In Progress - Admin’s ability to set a valid opening time and closing time |
| Aishwarya | In progress - Admin should be able to Manage users, in case of spelling errors of Full name during registration or forgotten password |
| Saistha | Completed - Ensure admin can add balance to student/faculty in case of refund after closing time |
| Observations |  |
| - Learned Each of CRUD Operations in detail - Learned how to handle different user roles in database |  |
| Plan for Next Week |  |
| Plan for Next Week | - Make sure menu is closed at closing time and open at opening time - Make sure the pre-ordered items by student/faculty is stored in database for that specific closing date-time - Make sure kitchen report is generated at closing time for the kitchen staff to start preparing - Brainstorm ideas on how to handle over pre-ordering than the current existing stock |
| Performance Appraisal |  |
| Appraisal by Supervisor |  |
| Supervisor's Approval Name: Anish Dhamala Signature: ___________________________ |  |