Weekly Supervisor Log

Date:2026-04-26

Project Title: Canteen Pre-order System

Week Number: 1

Activities:

Name: Shulabh Shrestha

Completed:

1. Creation of Title Defense Slides

Name: Saistha Pradhan

Completed:

1. Assist in making Title Defense Slides, determining objectives and scope

Observations:

Name: Aishwarya Prashant

Completed:

1. Assist in making Title Defense Slide, determining Literature Review and Methodology

Name: Raja Mandal

Completed:

1. Assist in making title defense slide, determining future enhancements

Plan for Next Week:

Name: Shulabh Shrestha

1. Creation of presentation slides for Proposal Defense

2. Creation of proposal defense documentation

3. Creation of figma framework

Name: Saistha Pradhan

1. Creation of ER Diagram for basic database structure

Observations:

Name: Aishwarya Prashant

1. Creation of activity diagram

Name: Raja Mandal

1. Creation of use case diagram

Performance Appraisal by Supervisor:

Supervisor’s Approval

Name: Anish Dhamala

Signature:

Weekly Supervisor Log

Date:2026-05-03

Project Title: Canteen Pre-order System

Week Number: 2

Activities:

Name: Shulabh Shrestha

Completed:

- Creation of proposal defense documentation and presentation

- Creation of figma structure

Name: Saistha Pradhan

Completed:

1. Creation of ER Diagram

Observations:

Name: Aishwarya Prashant

Completed:

1. Creation of Use case Diagram and Activity Diagram

Name: Raja Mandal

Completed:

1.

Plan for Next Week:

Name: Shulabh Shrestha

- Assigning tasks for mid term defense and correction of UML diagrams from proposal Defense

- Admin being able to add users and their roles, Login Page and Header for role-specific

Name: Saistha Pradhan

1. Website Landing page

Observations:

Name: Aishwarya Prashant

1. Admin Manage users page

Name: Raja Mandal

1. Users menu display page

Performance Appraisal by Supervisor:

Supervisor’s Approval

Name: Anish Dhamala

Signature:

Weekly Supervisor Log

Date:2026-05-10

Project Title: Canteen Pre-order System

Week Number: 3

Activities:

Name: Shulabh Shrestha

Completed:

1. Assigning tasks for mid term defense and correction of UML diagrams from proposal Defense

2. Sign up page, login page and fixed headers for specific roles

3. Users menu page

Name: Saistha Pradhan

Completed:

1. Finished Landing page for non-logged in users

Observations:

Name: Aishwarya Prashant

Completed:

1. Finished the basic form for manage users, but yet to make it functional

Name: Raja Mandal

Completed:

1.

Plan for Next Week:

Name: Shulabh Shrestha

1. Edit menu page to add functionality for changing stock and deleting menu items.

Name: Saistha Pradhan

1. Add menu page to let admin add menu items in the menu page

Observations:

Name: Aishwarya Prashant

1. Complete the manage users page and test it

Name: Raja Mandal

1. Timing schedule page for admin to add or edit timing for opening and closing orders

Performance Appraisal by Supervisor:

Supervisor’s Approval

Name: Anish Dhamala

Signature:

Weekly Supervisor Log

Date:2026-05-17

Project Title: Canteen Pre-order System

Week Number: 4

Activities:

Name: Shulabh Shrestha

In progress:

1. Add functionality for changing stock and deleting menu items

Completed:

1. Edit menu page Finished Landing page for non-logged in users

Observations:

Name: Saistha Pradhan

In progress:

-

Completed:

- Add menu page to let admin add menu items in the menu page

Observations:

Name: Aishwarya Prashant

In progress:

- Making manage users page functional and work

Completed:

- Manage users page structure

Observations:

Name: Raja Mandal

Name: Raja Mandal

In progress:

- Timing Schedule page and admin functionality

Completed:

Observations:

Plan for Next Week:

Name: Shulabh Shrestha

- Work with functionality of reserved orders being collected into kitchen report after a certain timing schedule has been reached and deduct balance based on items ordered successfully

Name: Saistha Pradhan

- Work with functionality of users being able to reserve orders

Observations:

Name: Aishwarya Prashant

1. Work with functionality for user to be able to cancel reserved order

Name: Raja Mandal

1. Brainstorming ideas to decide how to handle stocks and make sure reserved amount does not go over the existing stock to prevent over-preordering items causing massive errors

Performance Appraisal by Supervisor:

Supervisor’s Approval

Name: Anish Dhamala

Signature: